## Slide 1: BrainPal
Project Plan
BrainPal

## Slide 2: BRAIN PAL Project Plan
Pull ISBM spec and cut out SOAP and use rest as template for BrainPal interface spec
Finish overall application partitioning, defining each expected application and interface spec
Finish object model of exchanged information and base app data model
Make JSON representation of interface models
Define REST interface specification
Define Master Workflow Builder specification
Define Master Workflow Management specification
Define mobile system Runtime Workflow Engine specification with built in actions
Define general purpose portable Runtime Workflow Engine specification
Define HMI Runtime Action Environment specification
Define Security requirements

## Slide 3
Master Workflow
Specification
Master Environment
Specification
Runtime Environment Specification
Runtime Action start, inputs, status, outputs, data
BrainPal Mobile Environment
Master Workflow Specification
Vendor Website with Master workflows, environments, & actions
BrainPal Website
Runtime
Workflow
Execution System
with local
built-in actions
Runtime Action
Realization

## Slide 4
Master Information Creation and Management
Runtime
Workflow
Execution System
with local
built-in actions
Runtime Action Execution
Create and Manage Runtime Actions
Master Environment Specification
Master Action Specification
Master Workflow
Specification
Master Environment Specification
Runtime Environment Specification
(Early Binding)
Runtime Environment Specification
(Late Binding)
Runtime Action start, inputs,
status, outputs, data
Runtime Action
Realization
Runtime Environment Specification
BrainPal Pro Environment

## Slide 5
Master Action Information System
Master Environment Information System
Runtime Action Execution System
Runtime Workflow Execution System
Master Workflow Information System
Used to
create a
Contains a
structured
collection of
Defines a
realization
of a
When STARTED
creates a
May command a
Uses 0
or more
Contains a
collection of
Contains a
collection of
Uses a
Is an instance of 1 or more
May START
Identifies
instances of
References
0 or more
May
reference a
Contains a structured
collection of
Contains a
collection of
May bind
to 0 or more
Is created
using
0 or more
May contain
May
contain
Master Workflow
Library
Master Environment Library
Master Action
Library
Master Workflow
Specification
Master Workflow
Step
Master
Action
Specification
Runtime Workflow
Runtime
Action
Realization
Master Environment
Specification
Runtime
Action Environment
Runtime
Action
Instance
Runtime Workflow
Environment
Runtime Workflow
Step
Contains a
collection of
Master Workflow
Step Library
Master Workflow
Library Step
May contain
May
Reference a
Uses 0
or more
May contain
May
contain
May
reference a

## Slide 6
Master Environment
Specification
Master Workflow
Step Library
Master Environment Library
Master Action
Library
Master Workflow
Specification
Master Workflow
Step
Master
Action
Specification
Runtime Workflow
Runtime Action
Runtime Action Environment
Runtime Workflow
Environment
Runtime Workflow Step
Managed Master Element
Managed Instance Element
Is a Type of Relationships, Parameters, & Resources
Managed Workflow
Element
Master Workflow
Library
Has Value Property Specifications
Has Value Property Realizations
Key
Is a type of relationship
Has Resource Command Specifications
Has Resource Commands
Has Resource Property Realizations
Has Resource Property Specifications
Italic indicates an abstract object

## Slide 7
Scan Material
X
Get ERP Lot ID
Assign Local Lot ID
Store Material
Start
End
MES
ERP
Yes
No
Workflow Step Connection
Proxy Step
START
Workflow Proxy
SPLIT
X
Planned
JOIN
END

## Slide 8
Runtime Workflow Execution System
Runtime Action Execution System
GET (send MasEnvSpec IDs : returns RunActEnvs)
POST (send RunWFStepInst ID,RunActReal ID : returns RunActInstID)
PUT (send RunActInstID, command, input parameter values : returns current status)
PUT (sends RunWFStepInst ID, retuns RunActInst status , and output parameter values
GET (send RunActInst ID, parameter IDs : returns RunActInst status & parameter values)
RunActInst
Executes
RunActInst
Starts
RunActInst
Completes
Create
RunWFStepInst
Create
RunActInst
Monitoring System
GET (send RunActInst ID, parameter IDs : returns RunActInst status & parameter values)

## Slide 9
Observable Steps and Actions
Held
EXECUTING
Held
HELD
(Internal)
Held
PAUSED
(External)
Held
UNHOLDING
Held
HOLDING
Held
STARTING
Held
COMPLETING
Held
COMPLETED
Held
CLEARING
Held
PAUSING
Held
UNPAUSING
Held
ABORTED
Held
ABORTING
Held
STOPPING
SC
ABORT
CLEAR
SC
SC
STOP
SC
SC
SC
SC
SC
SC
SC
HOLD
UNHOLD
SUSPEND
RESUME
Runtime Workflow Step & Runtime Action Instance State Mode
Held
WAITING
IDLE
SC when opaque and all resources acquired
START
SC when observable and all resources acquired
Opaque Steps and Actions
Held
IN PROGRESS
Held
POSTED
Held
RECEIVED
SC
SC
SC
SC

## Slide 10
Runtime
Workflow
Information
Collection
Master
Workflow
Information
Collection
Runtime
Action
Information
Collection
Master Environment
Master Environment
Bind Runtime to
Action Environments
Bind Step Instances
to Action Instances
Master Action
Specifications
Action Command
and Response
Communication
Master Workflows
Create Runtime Workflows
Create Runtime Actions
Execute Runtime Workflows
Execute Runtime Actions
Create Master
Workflow
Information
Runtime Workflows
Runtime Workflow
Environments
Runtime Actions
Runtime Action
Environments
Runtime Action
Environments
(Early binding to
target environment)
(Late binding to
target environment)

## Slide 11
Master
WF
Master
WF
Active workflow list
Enter initial
information
and approval
to start
Select
Active
step list
List of
past steps
MENU
Show History
Active
step list
MENU
Select Step
Notification
Back
Back
Back
Cancel
Start
Active
step list
List of
next steps
MENU
Show Next
Back
MENU
Action
Active
step list
Action specified
user interface
MENU
Select
Step
Notification
Cancel
OK
Back
Triggers
Action
Action
Executes
Workflow
running in Device 1
Workflow Action Started in Device 2
START
COMPLETED
Outputs
Workflow
running in Device 1
Workflow Started in Device 2
Scan Material Barcode
Click OK to scan
OK
123456
Workflow
running in Device 1
Workflow Started in Device 2
Workflow
Started
START
END
START
2
END
Action
Selected Workflow
Selected Workflow
Selected current step
Parameters
START
Parameters
START
Parameters

## Slide 12
Master
WF
Master
WF
Active workflow list
Action specified
user interface
Select
Back
OK
MENU
Action
Active
step list
Action specified
user interface
MENU
Select
Step
Notification
Cancel
OK
Back
Triggers
Action
Action
Executes
Workflow
running in Device 1
Workflow Action Started in Device 2
Starts remote workflow
Workflow
running in Device 1
Workflow Started in Device 2
Triggers
Workflow
Workflow
running in Device 1
Workflow Started in Device 2
Triggers
Workflow
Workflow
Started
START
END
START
2
END
START
COMPLETED
Outputs
Parameters
Workflow
running in Device 3
START
Parameters
Workflow
running in Device 1
Workflow Action Started in Device 2
Starts remote workflow
START
COMPLETED
Outputs
Parameters
Workflow
running in Device 3
START
POSTED
Parameters
COMPLETED
Outputs

## Slide 13
Have you finished the checkout procedure
Yes
No
Prepare Ingredients
 2 Eggs
 1 Cup Water
 ½ teaspoon salt
 1 cup flour
…
Done
Start one-minute clean cycle
Click OK when you start
OK
Scan Barcode
Click OK to scan
OK
Ok Box:
“Run 1 mile”
“Click OK when you start”
Yes No Question:
“Have you finished your 1 mile run?”
Ok Box:
“Do 50 Pull Ups”
“Click OK when you start”
Yes
No
Cake Recipe
Room Checkout
Steam Clean
Enter Material

## Slide 14
Runtime Workflow
executing
in Device 1
Execution Environment #3
selected with environment
specific action logic
Execution Environment #2
selected with environment
specific action logic
Execution Environment #1
selected with environment
specific action logic
Same Workflow
Different Local Execution Environments
Execution Environment #1
Execution Environment #2
Execution Environment #3
Runtime Workflow
executing
in Device 1
Execution Environment #2
selected with environment
specific action logic
Execution Environment #1
selected with environment
specific action logic

## Slide 15
Task
Gateway
Start
Lane
Yes
No
Task
Transaction
Call Activity
Event
Sub-Process
Gateway
X
Event-based
Gateway
+
Parallel
Gateway
















+
Lane
Pool
Pool
Sub Workflow
BrainPal
Start
End
Select
Wait
Merge
Split
Join
No Wait
Math

## Slide 16
Master Information
Management System
<<provided interfaces>>
GetMasterWorkflow
GetMasterEnvironment
GetMasterActionSpecification
GetMasterWorkflowLibrary
GetMasterEnvironmentLibrary
GetMasterActionLibrary
UML Component Diagrams
Master Workflow Information System
Runtime Workflow
Execution System
<<uses interfaces>>
GetMasterWorkflow
GetMasterEnvironment
GetMasterWorkflowLibrary
GetMasterEnvironmentLibrary
Runtime Action
Execution System
<<uses interfaces>>
GetMasterEnvironmentLibrary
GetMasterEnvironment
GetMasterActionLibrary
GetMasterActionSpecification
Master Workflow
Master Environment
Master Environment
Master Action Specification

## Slide 17
UML Component Diagrams
Runtime Workflow
Execution System
<<provides interfaces>>
ReportActionState
ReportActionData
<<uses interfaces>>
BindStepToAction
StartAction
Runtime Action
Execution System
<<provides interfaces>>
BindStepToAction
StartAction
<<uses interfaces>>
ReportActionState
ReportActionData
Bind Step to Action
Start Action
Report State and Data

## Slide 18
Workflow Specification

## Slide 19
Scan
Material
Planned
Get ERP
Lot ID
Assign
Local Lot ID
Store
Material
Start
Stop
Yes
No
Example, workflow specification in flowchart format
Planned